# 10sPilot & SEO Types Hub — Master Project Roadmap (Final Merged Version)

This consolidates every decision made across this thread — architecture, code-level fixes, pricing, legal, security, growth mechanics — into one canonical document. Where earlier drafts had unresolved bugs (SSRF bypass, spoofable database inserts) or contradictions (pricing, AI fallback), the fix is stated explicitly and marked [CORRECTED] so nothing reverts silently.

## PART 1 — PRODUCT DEFINITION

### 1.1 Executive Summary

10sPilot is an AI-first search visibility diagnostic engine. It scans a URL, evaluates it across traditional SEO and AI-answer-engine visibility (AEO/GEO/LLMO), and returns a Red/Yellow/Green scorecard with ready-to-paste fixes — not just a list of problems. It pairs with the SEO Types Hub, a content site that captures inbound search/LLM-citation traffic and feeds visitors into the scanner.

One-liner: Diagnose your AI & search visibility in 10 seconds, and get the exact code to fix it.

### 1.2 Phased Scope

| Phase | Scope | Timeline (solo/small team) |
| --- | --- | --- |
| V1 | Engine 1 (Technical SEO) + Engine 2 (AEO/GEO/LLMO, limited to 1 AI provider); Traffic-Light scorecard; anonymous scan → signup → domain verification → monitoring; Stripe billing; core security | 4–6 weeks realistic (not 3) |
| V1.5 | Authority/backlink gap (lightweight), Local SEO basics, Entity/Brand engine, SEO Types Hub expanded to ~10 pillar pages | +3–4 weeks |
| V2 | Full Keywords/Intent engine, Visibility Index/public leaderboard, Missions/gamification, Social/YouTube/News tracking, SEO Types Hub expanded to 35+ pages, white-label/Agency tier | +6–8 weeks |

Deferred from all earlier drafts and confirmed still deferred: multi-provider AI cascading (see 6.4), full backlink database, "Search Everywhere" (12-surface) tracking — each requires paid data licensing that doesn't fit the $0-cost V1 constraint.

## PART 2 — SYSTEM ARCHITECTURE

┌─────────────────────┐

│  SEO Types Hub       │  Static MDX, zero DB reads

│  (content + inbound) │

└──────────┬──────────┘

│ embeds scan widget

┌──────────▼──────────┐

│  Frontend (Next.js)  │  Vercel

└──────────┬──────────┘

│ HTTPS

┌──────────▼──────────┐

│  API Routes/Edge Fns │  SSRF guard, rate limit, auth

└──────────┬──────────┘

┌──────────────────────┼──────────────────────┐

▼                      ▼                       ▼

┌───────────────┐    ┌──────────────────┐   ┌────────────────────┐

│ Scan Pipeline   │    │ Supabase          │   │ Stripe               │

│ (Cheerio parse, │    │ Postgres + Auth   │   │ Billing + Webhooks   │

│ deterministic +  │    │ + RLS             │   └────────────────────┘

│ Gemini AI step) │    └──────────────────┘

└───────┬────────┘

▼

┌────────────────┐

│ Usage Counters   │  quota enforced BEFORE any AI call

└────────────────┘

## PART 3 — FEATURE / ENGINE TAXONOMY (full list — nothing dropped)

### V1 Engines (build first)

- Technical SEO — Core Web Vitals, crawlability, canonicals, robots.txt, sitemap, redirects, 404s, duplicate content, mobile viewport, structured data presence, image optimization, internal linking

- AEO/GEO/LLMO — direct-answer/entity-grounding eligibility, FAQ/HowTo schema presence, single-provider AI citation spot-check, brand-mention vs. citation distinction

### V1.5 Engines

- Content Structure & Schema — heading hierarchy, JSON-LD depth (FAQPage, HowTo, Product, Article, Organization), TL;DR blocks, semantic Q&A structure

- Authority (lightweight) — referring domain count vs. named competitors, "authority gap" (domains linking to competitors but not you), toxic-link flagging

- Local SEO — Google Business Profile signals, NAP consistency, local citations, review presence

- Entity/Brand Signals — Wikidata/Wikipedia grounding, brand-fact consistency, Organization/Product schema correctness

### V2 Engines

- Keywords & Search Intent — intent classification, cannibalization detection, LSI/semantic gap surfacing

- AI Visibility & Analytics (full) — unified 0–100 AI Visibility Index, multi-surface (ChatGPT, Gemini, Perplexity, Claude, Copilot, Grok — as APIs permit), competitor benchmarking, mention retention over time

### Content Types the SEO Types Hub Covers (unchanged from earlier full list)

- On-page, Technical, Off-page, Local, International, E-commerce, Programmatic, Video/YouTube, App Store (ASO), Image, Voice Search SEO

- AEO, GEO, LLMO, AI Tools Ranking, Citation Optimization, Prompt-Query Mapping, Multimodal Search

- Keyword research, headlines/titles, FAQ/schema content, how-to content, comparison/listicle content, pillar pages, glossary pages, case studies, statistics pages, reviews

- Backlink types, anchor text distribution, link quality signals, digital PR

- Citations & entity signals, knowledge panel presence

- Measurement types: rank tracking, AI visibility metrics, traffic analytics, conversion tracking, competitor benchmarking

## PART 4 — FRONTEND

Stack: Next.js 14 (App Router), TypeScript, Tailwind, deployed on Vercel.

Design system (locked, unchanged from your brief):

- Canvas #FFFFFF / shell #F9FAFB / border #E5E7EB / hover #F3F4F6

- Text: ink #0F172A, muted #64748B, monospace metrics (JetBrains/Geist Mono)

- Status pills: 🔴 #FEF2F2/#DC2626 · 🟡 #FFFBEB/#D97706 · 🟢 #F0FDF4/#16A34A

Screens, build order:

- Landing + scan input (public, no auth)

- Scan progress state (live, shows which engine is running)

- Scorecard result (Red/Yellow/Green table + slide-over code drawer)

- Signup / domain-verification gate

- Dashboard: score history, action queue, billing

- Settings: verified domains, team, billing, notifications

Rules carried over from review:

- JSON-LD in the code drawer is validated server-side before display — never show unvalidated output (see Error Handling Matrix, Part 9.5).

- Anonymous scan results live in a short-lived signed token, not a DB write, until the user signs up ("claim this scan").

- Minimum rescan interval (10 min/domain) enforced client- and server-side so score deltas are trustworthy (Part 9.1).

## PART 5 — BACKEND

### 5.1 Endpoints

POST /api/scan                     → triggers scan, returns job_id

GET  /api/scan/:id/status          → polling/SSE progress

GET  /api/report/:id               → scorecard result

POST /api/verify-domain            → issues TXT/meta-tag challenge

POST /api/verify-domain/confirm    → checks challenge, marks verified

POST /api/generate-schema          → returns validated JSON-LD

GET  /api/monitoring/:project_id/history → score-over-time

POST /api/webhooks/stripe          → signature-verified billing events

### 5.2 Scan Pipeline (corrected order)

- SSRF-safe fetch — [CORRECTED]: resolve the hostname's IP via DNS before connecting (don't rely on checking the literal hostname string, which misses domains that merely resolve to a private IP). Reject if the resolved IP falls in 127.0.0.0/8, 10.0.0.0/8, 172.16.0.0/12, 192.168.0.0/16, 169.254.0.0/16, or any IPv6 equivalent (::1, fc00::/7, fe80::/10). Fetch using the validated IP with the original Host header set, to prevent a second DNS lookup at fetch-time from resolving differently (TOCTOU).

- In-memory Cheerio parse — extract structured findings only; discard raw HTML immediately.

- Deterministic checks (schema presence, meta tags, heading structure, Core Web Vitals) — run for every scan, no AI, no quota cost.

- AI-dependent checks (entity grounding, citation spot-check) — only if quota available; otherwise deterministic score returned immediately and AI portion queued (see 9.2).

- Score + score_factors (each with evidence reference) written to DB server-side only, using the Supabase service-role key — never from the client, never via an insert policy reachable with the anon key (this closes the leaderboard-spoofing bug found in the code review).

- Result returned to frontend.

### 5.3 Rate Limiting

| Tier | Limit |
| --- | --- |
| Anonymous (no login) | 1 scan/domain/24h, 5 scans/IP/hour |
| Free account | 5 scans/month |
| Pro Audit Pass | 1 full deep audit, no expiry |
| Continuous Monitoring | Unlimited scans, 50 AI checks/month |

Quota is checked against a usage_counters row before any AI-dependent step dispatches — never after, since that's the step that costs real money.

## PART 6 — DATABASE SCHEMA (corrected)

create extension if not exists "uuid-ossp";

create table public.profiles (

id uuid references auth.users on delete cascade primary key,

email text not null,

tier text default 'free' check (tier in ('free','pro_pass','continuous')),

created_at timestamptz default now() not null

);

create table public.projects (

id uuid default uuid_generate_v4() primary key,

owner_id uuid references public.profiles(id) on delete cascade,

domain text not null,

verified boolean default false,

verification_method text,

created_at timestamptz default now() not null

);

create table public.audit_reports (

id uuid default uuid_generate_v4() primary key,

project_id uuid references public.projects(id) on delete cascade,

domain text not null,

ai_score integer check (ai_score between 0 and 100),

weak_count integer default 0,

med_count integer default 0,

strong_count integer default 0,

scored_by_provider text not null, -- e.g. 'gemini', 'deterministic_only'

raw_findings jsonb not null default '{}'::jsonb,

is_public boolean default false,

created_at timestamptz default now() not null

);

create table public.usage_counters (

org_id uuid references public.profiles(id) on delete cascade,

period_start date not null,

ai_checks_used integer default 0,

scans_used integer default 0,

primary key (org_id, period_start)

);

alter table public.profiles enable row level security;

alter table public.projects enable row level security;

alter table public.audit_reports enable row level security;

alter table public.usage_counters enable row level security;

create policy "Users read own profile" on public.profiles for select using (auth.uid() = id);

create policy "Users manage own projects" on public.projects for all using (auth.uid() = owner_id);

create policy "Users read own audit reports" on public.audit_reports for select

using (project_id in (select id from public.projects where owner_id = auth.uid()));

-- [CORRECTED] No client-reachable insert policy on audit_reports at all.

-- All inserts happen server-side via the Supabase SERVICE ROLE key inside

-- /api/scan, which bypasses RLS by design. This closes the earlier bug

-- where an anon-key insert policy let anyone forge leaderboard scores.

create policy "Users read own usage" on public.usage_counters for select using (auth.uid() = org_id);

## PART 7 — AUTHENTICATION

- Supabase Auth: email/password + Google OAuth.

- Session: Supabase's built-in JWT handling — short-lived access token, httpOnly refresh cookie. Do not hand-roll this.

- MFA optional at launch; revisit once paid accounts hold client domain data.

- Domain ownership verification is a separate gate from login — a logged-in user still cannot enable monitoring or billing on a domain until DNS TXT or meta-tag verification succeeds. This is the primary abuse control given the free AI quota.

## PART 8 — PAYMENTS & PRICING (canonical, single source of truth)

Processor: Stripe (not Lemon Squeezy — metered billing and webhook maturity matter once usage-based limits scale).

|  | Anonymous | Free account | Pro Audit Pass ($29 one-time) | Continuous Monitoring ($49/mo) |
| --- | --- | --- | --- | --- |
| Scans | 1/domain/24h | 5/month | 1 full deep audit, no expiry | Unlimited |
| AI visibility checks | 0 | 1/month | 5 included | 50/month |
| Domain verification | Not required | Required to save history | Required | Required |
| Score history | Not saved | 7 days | Saved indefinitely (that audit) | Forever |
| Alerts | — | — | — | Score-drop alerts |
| Competitor tracking | — | — | — | Up to 3 |
| PDF reports | — | — | ✓ | ✓ |
| Team members | — | 1 | 1 | 5 |
| API access | — | — | — | ✓ |

Required webhooks: checkout.session.completed, invoice.payment_failed, customer.subscription.updated, customer.subscription.deleted — all signature-verified, all logged to a dead-letter queue on processing failure.

## PART 9 — GROWTH & RELIABILITY

### 9.1 The Aha Moment

Sequence: copy fix → apply to site → rescan → score increases → share.

- Minimum 10-minute rescan interval per domain (prevents gaming the delta).

- Shareable OpenGraph result card ("I improved my AI visibility by X points using 10sPilot").

### 9.2 AI Fallback (deterministic-only — decision applied)

| State | Behavior |
| --- | --- |
| Gemini available | Full scan: deterministic + AI-dependent checks |
| Gemini quota exhausted | Deterministic score returned immediately; AI portion queued, user emailed on completion |

Multi-model cascading (Hugging Face, Cloudflare Workers AI) is explicitly not used for scoring — different models disagreeing on "entity grounding quality" would produce score swings that look like real page changes and undermine the Aha Moment's credibility. Every score row is tagged scored_by_provider; deltas are only shown when both scans share a provider tag.

### 9.3 Competitive Positioning (qualitative — no hardcoded competitor prices)

| Competitor category | 10sPilot's differentiation |
| --- | --- |
| Legacy all-in-one suites (Semrush, Ahrefs, Moz) | Fraction of the cost, ships executable fixes instead of raw audit data |
| On-page optimizers (SurferSEO) | Adds AEO/GEO (AI search) visibility, not just traditional on-page |
| Other audit tools | Delivers a validated, copy-paste fix — not another flagged-issue list |

If specific competitor prices are wanted for marketing later, pull them live at publish time and date-stamp them — never hardcode, since SaaS pricing changes and a wrong claim is a real (if low-stakes) legal exposure.

### 9.4 Error Handling Matrix (complete)

| Error | User sees | Fallback |
| --- | --- | --- |
| Fetch timeout | "This page took too long to respond." | No scan, no cost |
| Blocked/private URL (SSRF) | "This URL can't be scanned." | No scan, logged for abuse monitoring |
| AI quota exhausted | "Technical score ready now. AI check queued." | Deterministic score shown; AI portion queued + emailed |
| Malformed HTML | "We couldn't fully parse this page." | Partial (technical-only) scan |
| Schema validation fail | "Generated schema failed validation." | Snippet suppressed, never shown broken |
| Domain verification fail | "We couldn't find the TXT record." | Re-check button, no lockout |
| Payment failure | "Your payment didn't go through." | Grace period before downgrade |
| Rate limit exceeded | "You've reached your scan limit." | Upgrade CTA, no silent drop |
| Rescan too soon | "You can rescan in X minutes." | Blocks rescan, shows countdown |

## PART 10 — PRIVACY POLICY & LEGAL (content requirements, reconciled with actual code behavior)

Must state precisely (no overclaiming):

- Raw HTML is fetched, parsed in memory, and discarded — never persisted. Extracted findings, scores, and score history ARE stored (this is what monitoring requires — do not claim "zero data storage").

- Third-party AI processing: page-content excerpts sent to Google Gemini for entity-grounding/citation analysis. State this plainly, link Gemini's current data-use terms, and verify — don't assert generically — whether their API terms exclude your traffic from model training before publishing that claim.

- Account data stored: email (state clearly whether plain or hashed — match what the code actually does), verified domains, Stripe customer/subscription IDs.

- Retention: score history kept for the life of the account, deleted within 30 days of account deletion.

- User rights: GDPR/CCPA access, correction, deletion — provide an actual email/route, not just policy text.

- Scanning consent: anonymous scanning limited to one public preview per domain; anything recurring requires ownership verification.

- Robots.txt adherence and specific rate limits — only claim these if actually implemented in code at time of publish.

Terms of Service: scores/recommendations are automated and not a guarantee of ranking outcomes (carried over from your Rankloop non-negotiables).

## PART 11 — SECURITY CHECKLIST (launch gate — every box, no exceptions)

- [ ] SSRF protection resolves DNS before connecting, tested against localhost, 127.0.0.1, 169.254.169.254, RFC1918 ranges, and IPv6 equivalents

- [ ] audit_reports has no client-reachable insert policy — all writes via service-role key only

- [ ] Rate limiting active at edge before reaching the API

- [ ] All Stripe webhooks verify signature

- [ ] RLS tested with two real accounts confirming cross-account read fails

- [ ] Secrets (Gemini, Stripe, Supabase service key) in host secret store, never in client bundle

- [ ] JSON-LD validated server-side before being shown as copy-paste

- [ ] Demo/seed data uses fictional domains, not real companies with invented scores

- [ ] Privacy policy claims cross-checked against actual code behavior line by line

## PART 12 — CHECKPOINTED LOOP PROMPTS (build sequence — stop at every gate)

Loop 1 — Schema & RLS

Set up Next.js 14 + TypeScript + Tailwind + Supabase. Create the schema

from Part 6 exactly, including the usage_counters table. Enable RLS on

every table. Do NOT create any insert policy on audit_reports — all

inserts will happen server-side via service role key only.

STOP. Show me the schema, the RLS policies, and a test proving one

account cannot read another's projects. Wait for review.

Loop 2 — SSRF-safe scanner core

Build POST /api/scan. Resolve the target hostname's DNS A/AAAA record

BEFORE connecting. Reject if the resolved IP is in any private/loopback/

link-local range (IPv4 and IPv6). Fetch using the validated IP with the

original Host header. Parse with Cheerio in memory; discard raw HTML.

STOP. Show me test cases: a normal public URL (passes), a domain that

resolves to 127.0.0.1 (blocked), and a literal 169.254.169.254 (blocked).

Wait for review before continuing.

Loop 3 — Deterministic scoring

Implement Technical SEO scoring from the Red/Yellow/Green table using

Loop 2's extracted findings. Output score_factors with label, delta, and

evidence reference. No AI calls in this loop.

STOP. Show me output for 3 test URLs (weak/medium/strong). Wait for review.

Loop 4 — AI step + quota guard + DB write

Add the AEO/GEO Gemini check. Before calling Gemini, check usage_counters

for this org/period; if exceeded, skip AI and mark scored_by_provider as

'deterministic_only', queue the AI portion for later. After scoring

completes (with or without AI), write the result to audit_reports using

the SUPABASE SERVICE ROLE KEY from a server-only context — never expose

this key to the client.

STOP. Show me the quota-check logic and a real row written to

audit_reports. Wait for review.

Loop 5 — Frontend scorecard

Build the scorecard + slide-over drawer per the design tokens in Part 4.

Validate any generated JSON-LD server-side before rendering it in the

drawer; suppress and log on validation failure rather than showing broken

code. Use fictional example domains in any seed/demo data.

STOP. Show me a real scan result rendered, and the validation-failure path.

Loop 6 — Domain verification

Implement DNS TXT and meta-tag verification. No project can enable

monitoring or billing until verified. Anonymous scans stay capped at

1/domain/24h with no verification required.

STOP. Show me the flow completed end-to-end on a real domain I own.

Loop 7 — Billing

Integrate Stripe Checkout for the $29 one-time Pro Audit Pass and $49/mo

Continuous Monitoring plan. Implement all four webhooks with signature

verification and a dead-letter queue for failures. Enforce usage_counters

limits before any AI-dependent step.

STOP. Show me a test webhook processed correctly and the quota

enforcement point in the pipeline.

Loop 8 — Legal + final launch gate

Generate Privacy Policy and Terms of Service using Part 10's content

requirements exactly. Do not include any claim (robots.txt adherence,

specific rate limits, "zero training use") that isn't verifiably true of

the code as built. Then walk through every item in Part 11's security

checklist and confirm each one explicitly, one at a time.

STOP. This is the final gate before public launch.

This is now the single canonical document — every prior draft's content is folded in here with the bugs and contradictions closed. Nothing from earlier turns (engine list, design tokens, SEO Types Hub taxonomy, pricing, security fixes, growth mechanics) was dropped in the merge.